# REGULAR MONTHLY MEETING – Jan 11, 2016

PRESENT	Mayor McCall, Councilpersons Marilyn McCall, DuWayne Amsler, Tim Brison, Frank Palmer, Robert Amsler, Kim Palmer and Sadie Bartley.

It was announced that the meeting was being recorded.

MOTION	Motion by Tim Brison with a second by Marilyn McCall to approve Dec minutes. Motion was carried.

MOTION	Motion by Marilyn McCall with a second by Tim Brison to approve the Re-organization meeting minutes. Motion was carried.

MOTION    Motion by Robert Amsler with a second by Tim Brison to approve Dec financials. Motion was carried.

PUBLIC CONCERNS:

*2011 CDBG PROGRAM YEAR   - $258,638—Total Available Funds for Project Activity

City of Parker Storm Sewer Improvements and Street Reconstruction Project Phase II:

$ 1,112.88— Revenue available

MOTION 	There was a motion by Marilyn McCall with a second by DuWayne Amsler to approve Change Order #3 & Final to adjust for as-built quantities to increase the contract amount by $2,302.27 to $269,314.77. Motion was carried.

MOTION	There was a motion by Robert Amsler with a second by Marilyn McCall to approve Periodic Estimate #4 & Final in the amount of $26,931.49 for final retainage release as submitted by Hawbaker through KLH who has given approval for payment and should be approved subject to receipt of all final paperwork and documentation. Motion was carried.

MOTION  	There was a motion by DuWayne Amsler with a second by Marilyn McCall to approve a revision via resolution to the City’s 2011 CDBG to transfer $3,500 from Administration – Audit to Administration – General. Motion was carried.

MOTION	There was a motion by Robert Amsler with a second by Tim Brison to approve an administrative reimbursement to the County of Armstrong in the amount of $3,500 to cover administrative expenses to be paid through the City’s 2011 CDBG Administration – General Line Item pending approval of the revision above. Motion was carried.

*2012 CDBG PROGRAM YEAR

$255,000—Total Available

City of Parker Storm Sewer Improvements and Street Reconstruction Project Phase II:

$178,390.65—Budget.

City of Parker Storm Sewer Improvements & Street Reconstruction Project:

$5,000 – available

*2013 CDBG PROGRAM YEAR

$255,000 for projects

Purchase of Equipment at Phillips Municipal Park Project:

$45,475 – Total Available

Purchase of a New Fire Truck Project:

$100,000 – Total Available

City of Parker Community Center Exterior Renovation Project:

MOTION 	There was a motion by Tim Brison with a second by DuWayne Amsler to approve payment to KLH in the amount of $594 for engineering design through October 31, 2015 and in the amount of $4,785 for engineering design through November 30, 2015. Motion was carried.

$317,990.00—Total Available

2014 CDBG PROGRAM YEAR:

$245,065 – Available for Projects.

City of Parker Comm. Center Exterior Renovation Project

$245,065 – Revenue needed

2015 CDBG PROGRAM YEAR:

$274,500 - allocation

MOTION	There was a motion by Marilyn McCall with a second by Tim Brison to approve the purchase of checks for the new CDBG account in the amount of $285.99 plus shipping. Motion was carried.

MOTION 	There was a motion by Robert Amsler with a second by Tim Brison to approval to close the City’s 2010 CDBG checking account at NexTier Bank as the FFY 2010 CDBG contract is closed. Motion was carried.

FINANCE

MOTION	There was a motion by DuWayne Amsler with a second by Marilyn McCall to appoint Sandy DeLair and Carol Bowser as auditors. Motion was carried.

MOTION	There was a motion by DuWayne Amsler with a second by Marilyn McCall to enter executive session. Motion was carried.

MOTION	There was a motion by Marilyn McCall with a second by DuWayne Amsler to end executive session. Motion was carried.

MOTION	There was a motion by DuWayne Amsler with a second by Tim Brison to approve the following raises; $.35 per hour for Art Miller and $500 per year for Linda Strauser. Motion was carried.

STREETS

There have been no problems with the streets; no equipment or maintenance issues.

PERSONNEL

HEALTH & PUBLIC SAFETY

PARKS & RECREATION

NONE

PUBLIC AFFAIRS & REVITALIZATION

Soup social was a success.

OLD BUSINESS

NONE

NEW BUSINESS

Discussed project ideas for the 2016 CDBG funds.

MOTION	There was a motion by DuWayne Amsler with a second by Marilyn McCall to adjourn.  Motion was carried.